Software Requirement Specifications

Eidiko System Integrators                                                                 Version 1.0       December 5,2024

# Software Understanding Document

Version 1.3

December 5, 2024

Client name  : Fidelity Bank

Date               : December 10, 2024

Last revised     : March 28, 2025

# Software Requirement Specification

# Sign-off History

Version 1.0                                                                  Revision Date: January 5, 2024

| Revision History |  |  |  |
| --- | --- | --- | --- |
| Title | Approver name | Signature | Sign off Date |
| Biller Onboarding Services | Theodore | ___T.A___ |  |
| Request To Pay - Payments | Theodore | ___T.A___ |  |
| Inward Services |  |  |  |
| Outward Services |  |  |  |

Document version history: 1.0

# Contents

## Section 1: Overview

### 1.1 Purpose

### 1.2 Project Scope

### 1.3 Stakeholders

### 1.4 Timeline

## Section 2: Existing Systems

### 2.1 System Hardware Inventory and Overview

### 2.2 System Inventory and Platform Overview

### 2.3 Database platform Overview

## Section 3: Dependencies and Constraints

### 3.1 System Dependencies

### 3.2 Staffing Dependencies

### 3.3 Network Topology

### 3.4 Constraints

## Section 4: Requirements

### 4.1 Business Requirements

### 4.2 Functional Requirements

### 4.3 Feasibility Requirements

# Section 1: Overview

### 1.1 Purpose

This document provides a comprehensive specification for implementing an API-based system for RTP onboarding and biller management. It ensures a seamless interaction between Channels, Core Banking Systems (CBS), the RTP Database, and GhIPSS APIs. The provided flow diagrams are integrated to visually support each technical flow.

### 1.2 Project Scope

The Request to Pay (RTP) Integration Software project aims to develop an API-based platform to streamline the onboarding of billers, facilitate secure payment processing, and integrate seamlessly with the GhIPSS infrastructure. The scope includes the development of RESTful APIs to manage biller profiles, process payments, and enable real-time interactions between financial institutions, Core Banking Systems (CBS), and GhIPSS systems.

### 1.3 Stakeholders

The Request to Pay (RTP) Integration Software project has multiple stakeholders, both internal and external. The key stakeholders include Theodore Ametepay, Felix Adeh Essiene and Ranjeet Kumar who are directly involved with the project.

### 1.4 Timeline

The timeline of the project is 1 month.

# Section 2: Existing Systems

### 2.1 System Hardware Inventory and Overview

The existing infrastructure of the bank includes hardware and systems required for running the App Connect Enterprise solution at Fidelity Bank. This platform is already in operation and serves as the middleware for integration with the GhIPSS system and Core Banking Systems (CBS).

### 2.2 System Inventory and Platform Overview

The middleware platform used for this project is IBM App Connect Enterprise. This platform provides the framework to develop and integrate 20 Request-to-Pay (RTP) services. The following tools and systems support the development:

- IBM App Connect for message flow and orchestration.

- Postman for API testing and validation.

- RFHUtil for messaging system interaction.

- Repository access for managing project artifacts.

### 2.3 Database platform Overview

The RTP database is central to the project and will house the following key datasets:

- Biller profiles, stored and updated via onboarding APIs.

- Callback logs, to track interactions with GhIPSS and channels.

- Payment request data, used to support individual and bulk payments.

The database must support high transaction volumes and provide seamless integration with the existing ESB architecture.

## Section 3: Dependencies and Constraints

### 3.1 System Dependencies

- Integration with GhIPSS APIs for real-time payment processing.

- Access to Fidelity Bank's Core Banking Systems for synchronization of biller and payment data.

- Connectivity between App Connect Enterprise and GhIPSS via secure communication protocols.

### 3.2 Staffing Dependencies

- Availability of skilled IBM App Connect developers (minimum 3 for the development phase).

- A dedicated solution architect to ensure alignment with technical requirements.

- A project manager to oversee progress and facilitate communication.

### 3.3 Network Topology

The implementation relies on a secure network configuration that includes:

- VPN access for developers to interact with non-production and production systems.

- Segregated environments (Development, SIT, UAT, and Production) to maintain operational security and integrity.

- Firewall rules ensuring safe and controlled API communication with external systems.

### 3.4 Constraints

Not any as of now.

## Section 4: Requirements

### 4.1 Business Requirements

The business requirements for the Request to Pay (RTP) Integration Software is building 20 services.

### 4.2 Functional Requirements

- This is high level architecture for the implementation

- This is the summary of Services for the developments from GhIPSS Document

|  | REST Services to be Developed | Required APIs | GhIPSS Doc |  | Remark |
| --- | --- | --- | --- | --- | --- |
| A | Biller Onboarding Services:- |  |  |  |  |
|  | Operations |  |  |  |  |
| 1 | Enrollment - Individual | 2 APIs (GhIPSS & CBS) | 4.1 | 1 | Connected to Ghipss 19 - 12 |
| 2 | Enrollment - Bulk | 2 APIs (GhIPSS & CBS) | 4.1 | 2 |  |
| 3 | Update | 1 API (GhIPSS) | 4.2 | 3 |  |
| 4 | Delete | 1 API (GhIPSS) | 4.3 | 4 |  |
| 5 | Query | 1 API (GhIPSS) | 4.4 | 5 |  |
| 6 | List | 1 API (GhIPSS) | 4.5 | 6 |  |
| 7. i | Callback URL to GhIPSS | 1 API |  | 7 |  |
| ii | Callback URL to Channels | 1 API |  | 8 | 7 |
| B | Request To Pay - Payments |  |  |  |  |
|  | Operations |  |  |  |  |
| 1 | Biller Payment - Individual | 2 APIs | 5.1 | 1 |  |
| 2 | Biller Payment - Bulk | 2 APIs | 5.1 | 2 |  |
| 3 | Billers Notification | 2 APIs | 5.4 | 3 | Who is the biller here, and what is needed in specification from the biller? |
| 4 | Payers Payment | 1 API | 5.2 | 4 |  |
| 5 | Payer’s Notification | 2 APIs | 5.5 | 5 | 12 |
| C | Inward Services |  |  |  |  |
|  | Operations |  |  |  |  |
| 1 | GIP & GhQR Inbound – NEC/NED | 1 API | 3 |  | done |
| 2 | GIP & GhQR Inbound - FTC | 2 APIs | 2 |  | pending |
| 3 | GIFMIS - FTD | 2 APIs | 1 |  | done |
| 4 | GhanaPay Linkage | 1 API | 4 |  | Pending |
| 5 | GhanaPay Update | 2 APIs | 5 |  | Pending |
|  |  |  |  |  | 17 |
| D | Outward Services |  |  |  |  |
|  | Operations |  | 1 |  |  |
| 1 | GIP Outbound - NEC | 1 API | 1 |  | done |
| 2 | GIP Outbound - FTC | 2 APIs | 1 |  |  |

- Proposed Development Delivery: 1 month

### 4.2.1 Biller Onboarding Services (Operations)

#### Enrollment - Individual

The stages in composite API Development on IIB:

1.   Develop json API request for Apps/Channels to call

2.   Mapping of core banking SOAP API to GhIPSS Enrollment API

3.  Call GhIPSS Enrollment API request

4. Get response for GhIPSS Enrollment API

5. Returns response to Apps/Channels

6. Insert into RTP database details for enrollment upon successful response from GhIPSS

API URL:- https://10.180.XXX.XX:XXXX/RTPOnboarding

#### Enrollment - Bulk

This operation is used to do bulk enrolls or adds a new biller onto the RTP platform.

The service will be developed as composite API that allows Apps/Channels to call REST APIs to enroll customers.

The stages in composite API Development on IIB:

1.  Develop json API request for Apps/Channels to  call

2.  Mapping of core banking SOAP API to GhIPSS Enrollment API

3.  Call GhIPSS Enrollment API request

4. Get response for GhIPSS Enrollment API

5. Returns response to Apps/Channels

6. Insert into RTP database details for enrollment upon successful response from GhIPSS

#### Query

1. Develop json API request for Apps/Channels to call

2. Develop procedure on RTP database to fetch related data for the biller id

3. Use procedure, #2, to develop API on IIB using biller id

4. The API will return the below when biller id  is received from the Channel

5. Returns response to Apps/Channels

#### Delete

1. Develop json API request for Apps/Channels to call

2. IIB enrich the received data with below

3. IIB call GhIPSS Delete API to send

4. Get response from GhIPSS Delete API

5. Delete record from RTP database  using billerId

6. Returns response to Apps/Channels

#### List

1. Develop json API request for Apps/Channels to call

2. Develop procedure on RTP database to fetch all onboarded customers

3. Use procedure, #2, to develop API on IIB using institutionId

4. The API will return the below when institutionId is received from the Channel

5. Returns response to Apps/Channels

#### Update

1. Channel makes Query call to fetch details

2. Channel makes Update call with the details fetch

3. IIB makes Update call to GhIPSS

4. IIB receives response from GhIPSS

5. IIB updates RTP database using billerId with updated data sent to GhIPSS

6. IIB receives response to Channel

#### G. Callback URLs to CHANNELS

1. Channel makes Callback call to fetch details

2. Use procedure on RTP database to develop API on IIB using billerId

3. IIB fetch from RTP database using procedure with billerId

4. And the respective details are directly returned to Channels.

- Development of Composite APIs for:

  - Enrollment (Individual and Bulk)

  - Query

  - List

  - Update

  - Delete

  - Callback URL to CHANNELS

  - Callback URL to GHIPSS

- Data Flow and Integration:

  - Channels → DataPower → IIB/IBM App Connect → CBS.

  - GhIPSS API integrations for enrollment, updates, and deletions.

  - RTP Database synchronization for persistent records.

- Protocols:

  - JSON: For communication with channels.

  - SOAP: For CBS communication.

  - HTTPS: For secure transport.

  - Timestamp and signature validation for GhIPSS APIs.

### 4.2.2 Request To Pay - Payments

#### Biller Payment - Individual/Bulk

1. Develop json API request for Apps/Channels to call

2. Request from IIB to GhIPSS

3. Get response from GhIPSS API

4. Insert into RTP database details for request-to-pay upon successful response from GhIPSS

5. Returns response to Apps/Channels

#### Payers Payment

1. GhIPSS will initiate the request to IIB/ACE

2. IIB/ACE invoke a call from MobileApp/USSD to send payment request

3. MobileApp/USSD will give approval/decline response to IIB/ACE

4a. If response is decline, IIB/ACE will response decline to GHIPSS

4b. If response is approval, IIB/ACE will initiate CBS RT Service request to debit account for the payment in the CBS.

CBS will acknowledge the payment debit information to IIB/ACE.

4c. IIB/ACE will response to GHIPSS

4d. IIB/ACE will update this information in the RTP database.

#### Payers Notification

### 4.2.3 Inward Services

#### Name Enquiry Credit (NEC)

#### Name Enquiry Debit (NED)

#### Reversal

For Name Enquiry Credit, Name Enquiry Debit and Reversal the flow diagram is indicated as below:

- IIB Develop REST API with request for GhIPSS to call

- IIB insert into RTP Database

- Mapping of GhIPSS Payload to core banking SOAP API

- IIB calls CBA API to fetch customer details

- Mapping of GhIPSS Payload to core banking SOAP API

- IIB response to GhIPSS

#### Funds Transfer Debit (FTD)

#### Funds Transfer Credit (FTC)

#### QR Code Funds Transfer Credit (QRC)

For Funds Transfer Debit, Funds Transfer Credit and QR Code Funds Transfer Credit the flow diagrams are similar:

- IIB Develop REST API with request for GhIPSS to call

- IIB insert into RTP Database

- IIB calls CBS CustInfoService to fetch branch code using receiverAccount

- Mapping of GhIPSS Payload to core banking SOAP API

- IIB use branch code, and details in GhIPSS Request to invoke CBS RT Call

- Mapping of core banking response to response to GhIPSS

- IIB response to GhIPSS

### GhanaPay Linkage

### GhanaPay Update

### 4.2.4 Outward Services

#### Name Enquiry Credit (NEC)

##### Single

##### Bulk

#### Funds Transfer Credit (FTC) Single

##### Internal ---- The request has account number in accountToDebit tag

##### Partners ---- The request has 4 letter code in accountToDebit tag mapped to account number backend

#### Funds Transfer Credit (FTC) Bulk

##### Internal ---- The request has account number in accountToDebit tag

##### Partners --- The request has 4 letter code in accountToDebit tag mapped to account number backend